NUPE HALAL CONNECT

Quran & Sunnah Guided Marriage Introduction (Ta'aruf) Platform

Modesty, Transparency, and Family Involvement in the Pursuit of Marriage.

FULL PRODUCT REQUIREMENTS DOCUMENT

INCLUDING: Onboarding · User Flows · Feature Specifications · Admin Panel · Tech Stack · Data Model

Version 3.0  |  Halal-First & Flow-Complete  |  2026

| Version | Status | Prepared By | Confidentiality |
| --- | --- | --- | --- |
| v3.0 — July 2026 | Active — Pre-Build | Founder | Confidential — NDA Required |

THIS VERSION REPLACES ALL PRIOR VERSIONS This is the definitive, complete Nupe Halal Connect PRD. It consolidates every decision, every persona, every user flow, every feature, and every screen from all prior versions and conversations into one working document. When you hand this to a developer, a designer, or a counselor, this is the only document they need.

1. EXECUTIVE SUMMARY

Nupe Halal Connect is a specialized, sharia-compliant marriage matchmaking (ta'aruf) platform designed specifically for Nupe Muslims in Nigeria and the diaspora. The platform enables Nupe men and women to find compatible spouses through a process that strictly adheres to the Qur'an and Sunnah, prioritizing modesty, transparency, family involvement, and mutual accountability.

Nupe Halal Connect is not a dating app. It is not a platform for private flirting, casual chatting, or unchaperoned conversations. It is a structured, community-supported matrimonial portal that respects Islamic etiquette (adab), protects users' privacy, and integrates families from the very first match request to ensure a pure and blessed path to marriage.

THE MARKET OPPORTUNITY Marriage is a highly valued religious and social institution in the Nupe Muslim community (representing over 1 million people across Niger, Kwara, and Kogi states in Nigeria). Traditional matchmaking has declined, and modern dating platforms fail because they violate Islamic rules of modesty and segregation of genders. Nupe Halal Connect fills this critical gap, providing a secure, culturally grounded, and sharia-compliant matrimonial platform.

2. ISLAMIC FOUNDATION — THE PRINCIPLES OF TA'ARUF

CORE ISLAMIC DEFINITION OF TA'ARUF Ta'aruf is an Islamic concept referring to the process of getting to know another person for the purpose of marriage in a respectful, modest, and chaperoned manner. Unlike modern dating, which encourages private, unmonitored relationships, Ta'aruf requires transparency, guardian (wali) involvement, and clean speech, with the ultimate goal of completing half of one's faith through Nikah (marriage).

What This Means for Nupe Halal Connect's Design

Strict Marriage Intentions: The platform is built solely for individuals who are ready and committed to marriage, with no option for casual browsing or social networking.

Wali (Guardian) Involvement: No private one-on-one communication is permitted between grooms and brides. All conversations are hosted in supervised group chats that automatically include the bride's Wali (guardian) or a trusted family member.

Imam & Mosque Integration: Local imams act as verifiers and mediators, offering premarital counseling and helping families resolve disputes or arrange supervised meetings.

Modesty and Respect (Haya & Adab): Communication features use pre-selected respect-based templates and strict content moderation to prevent inappropriate language or early exchange of private contacts.

NUPE HALAL CONNECT'S STRATEGIC EDGE The platform focuses on the Nupe Muslim demographic, offering custom filters for local government areas (LGAs) in Niger/Kwara states, native language support, and a structured Wali integration flow. By providing a secure, moderated bridge between brides, grooms, families, and local mosques/imams, it provides unmatched safety and social trust that global apps cannot match.

3. MISSION, VISION & GOALS

MISSION To help Nupe Muslims find compatible spouses through a process guided by the Qur'an and Sunnah, with modesty, transparency, family involvement, and accountability.

VISION To become the premier, widely trusted Islamic marriage introduction platform for Nupe Muslims globally, celebrated for its adherence to Islamic etiquette (adab) and its success in facilitating blessed, long-lasting marriages.

| Goal | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Active Users (Grooms & Brides) | 3,000 | 25,000 | 120,000 |
| Primary States Active | Niger, FCT | Niger, Kwara, Kogi, FCT | National & Diaspora |
| Languages Supported | Nupe, English | Nupe, Hausa, English | + Yoruba, Arabic |
| Premium Verified Profiles | 200 | 2,500 | 15,000 |
| Registered Imams | 20 | 150 | 800 |
| Annual Revenue | $5,000 | $60,000 | $400,000 |

4. WHO WE ARE BUILDING FOR

Primary: The Groom & Bride (Seekers)

Practicing Nupe Muslims aged 18 and above who are looking for a compatible spouse. They value Islamic traditions, prioritize modesty, and want their families involved in the process. They need a safe, respectful environment free from the inappropriate behaviors common on general matrimonial apps.

Secondary: The Wali (Guardian)

Fathers, uncles, or elder brothers who want to support their daughters/sisters in finding a spouse while ensuring their safety and adherence to Islamic courtship rules. They need visibility and control over matching discussions.

Tertiary: The Imam / Counselor

Mosque leaders who want to facilitate marriages within their congregations, verify member identities, and provide premarital guidance. They need tools to manage mediation requests and verify members.

The Five Personas

| Persona | Age / Location | Home Language | Core Pain | What Nupe Halal Connect Gives Them |
| --- | --- | --- | --- | --- |
| Yahaya | 28 / Abuja | Nupe / Hausa | Cannot find practicing Nupe sisters in Abuja; worried about insincere dating profiles. | Structured matching, verified profiles, and direct Wali invitation to start respectful dialogue. |
| Aisha | 24 / Minna | Nupe / English | Values her modesty (haya); fears private online stalking or pressure to date without parent knowledge. | A platform where no private messaging can happen without her Wali's automatic inclusion and oversight. |
| Alhaji Usman | 55 / Bida | Nupe | Worried about his daughter's future; distrusts modern internet matchmaking. | Direct involvement in the matchmaking process, getting notified of interests, and supervising group communication. |
| Mallam Ibrahim | 46 / Kaduna | Nupe / Hausa | Sees young Muslims falling into improper relationships; wants a way to guide them toward Nikah. | Dedicated Imam portal to verify members, offer premarital counseling, and mediate family discussions. |
| Fatima | 32 / Minna | Nupe / English | Overwhelmed by fake profiles and inappropriate behavior on general platforms. | Robust admin panel with ID card verification tools, mosque reference checking, and AI-assisted content moderation. |

5. FEATURE PRIORITISATION — MUST HAVE, SHOULD HAVE, NICE TO HAVE

THE PRIORITISATION TEST Every feature is evaluated against one test: does this help a Nupe Muslim find a spouse in a halal and respectful manner? Must Have features are gates — the product does not exist without them. Should Have features deepen the halal ecosystem. Nice to Have features scale the platform's value.

MUST HAVE — Phase 1 MVP (Months 1 to 5)

| Feature | Description | Why It Cannot Wait |
| --- | --- | --- |
| Onboarding flow | Complete path from first open to profile creation, with role selection, basic preferences, and verification initiation. | Without onboarding nothing else is reachable — it is the front door of the entire platform. |
| Profile setup | Fields for Name, Age, Tribe (Nupe), LGA/State, Education, Occupation, Practising Level, and expectations. | Foundation of all personalization. Collects essential data for compatibility. |
| Wali Invitation system | Ability for a Bride to invite her Wali via phone/WhatsApp, automatically linking him to her profile. | Non-negotiable for Halal compliance; ensures parental/guardian involvement early on. |
| Matchmaking Filters | Search and filter profiles by Age, State & LGA, Education, Marital Status, and Islamic practice level. | Core utility allowing users to find compatible matches without endless swiping. |
| Interest Request | Instead of 'likes', users send a formal 'Express Interest' or 'Request Introduction' which requires Wali approval or notification. | Replaces casual dating gestures with a respectful marriage-oriented request. |
| Halal Group Communication | A three-way or four-way structured chat involving Groom, Bride, and Wali. No private 1-on-1 chatting allowed. | Essential safety feature enforcing Islamic modesty and preventing private flirting. |
| On-device authentication | Secure phone-number or email login using Firebase Authentication. | Protects user accounts and secures personal data. |
| Identity Verification UI | Interface to upload government-issued ID (NIN/Passport) and a selfie for admin review. | Reduces catfishing, fake profiles, and scams, which are huge risks in online matching. |
| Basic Safety Tools | Report and Block options visible on every profile and within every active chat group. | Ensures immediate recourse against harassment or improper behavior. |
| Marriage Resources (Static) | A curated library of articles/videos on choosing a spouse in Islam, rights of spouses, and the Nikah process. | Sets the tone of the platform as educational and serious about marriage. |
| Imam Section (Light) | Imams can view a list of local congregation members requesting mosque verification. | Initiates the community trust network essential for traditional marriages. |
| Notification Center | Push notifications (via FCM) and SMS alerts for interest requests, chat activity, and wali approval prompts. | Keeps users engaged and responsive without having to check the app constantly. |
| Admin Panel (Light) | Role-based dashboard for administrators to review verification uploads and handle reports. | Necessary to police the platform and keep it safe before automation. |
| Accessibility Settings | Dynamic font scaling, high contrast colors, and support for clear Arabic script display. | Ensures usability for users of all ages, including older guardians/parents. |
| Data protection constraints | Encryption of personal details (like phone/address) and Wali details; visible only to verified matches. | Protects user privacy and security, which is paramount for female users. |

SHOULD HAVE — Phase 2 (Months 5 to 10)

| Feature | Description | Why Phase 2 Not MVP |
| --- | --- | --- |
| Cloud Profile Sync | Fully synchronized databases allowing users to switch devices without losing match history or chat logs. | Requires complex cloud database state sync, not essential for early local testing. |
| AI-generated Conversation Starters | AI prompt generators that suggest respectful discussion topics based on shared profile interests. | Adds value to break the ice but can be replaced by static prompts in Phase 1. |
| AI Message Moderation | Live NLP model checking messages for flirting, sharing contact details too early, or inappropriate language. | High technical complexity; manual admin moderation and reporting suffice for the pilot. |
| Premarital counseling booking | Direct booking of virtual counseling sessions with registered Imams or marriage counselors. | Requires scheduling integration and payment gateways. |
| Supervised meeting scheduler | Structured scheduling tool for arranging physical meeting locations (e.g., mosques or family homes). | Meetings can be arranged manually within the group chat during MVP. |
| Imam Verification Badges | Verification system for Imams involving certificate uploads and background checks. | Requires administrative vetting processes that can be handled manually in Phase 1. |
| Mosque Partner portal | Dashboard for partnering mosques to manage and verify their local congregation members. | Can be rolled out once pilot engagement is established. |
| Compatibility questionnaire | Comprehensive personality and religious values questionnaire to assess deep compatibility. | Standard matchmaking filters are enough to validate matching intent first. |
| Premium profile boost | Feature allowing users to highlight their profile to matched candidates for higher visibility. | Monetization feature best introduced after a stable user base is built. |
| Wali dashboard | Independent dashboard for Walis to manage multiple daughters/wards and track their communication. | Parents can use the integrated mobile UI in Phase 1 without a custom dashboard. |
| Weekly progress email/report | Summary reports sent to users and guardians about their search and match activities. | Nice to have engagement feature, not critical for core loop. |
| Language translation bridge | Real-time translation of Nupe and Hausa messages to English within the chat. | Can be introduced as a convenience feature later. |
| Behavior-aware security flagging | AI that flags users who consistently request private off-platform contacts or violate haya guidelines. | Requires historical chat data and pattern training to avoid false flags. |
| AI-assisted Wali onboarding | Voice-guided onboarding explaining the wali's role and offering tips for Islamic courtship. | Interactive tutorial can be added in Phase 2 once the core flow is finalized. |

NICE TO HAVE — Phase 3 and Beyond (Month 10+)

| Feature | Phase |
| --- | --- |
| Virtual chaperone meeting portal: Chaperoned video calling within the app where an Imam or Wali must join for the call to activate. | Phase 3 |
| Sponsored matrimonial events: Direct ticketing and RSVP for physical community matchmaking events organized by local mosques. | Phase 3 |
| Wedding services marketplace: Vendor marketplace connecting users with local caterers, decorators, and photographers. | Phase 3 |
| Voice introductions: Option to upload a short voice introduction describing expectations instead of a profile photo. | Phase 3 |
| Multi-language regional scaling: Expansion to other Muslim ethnic groups in Nigeria (Yoruba, Hausa, Kanuri) with customized Wali flows. | Phase 3 |
| AI-assisted matching algorithm: ML recommendation engine that suggests matches based on deep personality and religious compatibility. | Phase 3 |
| Marriage contracts tool: Digital drafting assistant for Islamic marriage contracts (Nikahnama) with customized clauses. | Phase 3 |
| Relationship check-ins: Periodic check-ins and advice sent to couples during their first year of marriage. | Phase 4 |
| Interactive Islamic lectures: Live webinars and Q&A sessions with prominent Islamic scholars on marriage topics. | Phase 4 |
| Community forums: Secure, moderated forums for discussions on Islamic family life and parenting. | Phase 4 |
| Offline community kits: Printed booklets and flyers distributed to local mosques to introduce the platform to elder parents. | Phase 4 |
| Mediation services: Legal and religious mediation services for resolving post-marriage conflicts. | Phase 4 |

6. COMPLETE ONBOARDING FLOW

THE ONBOARDING PRINCIPLE The onboarding flow is the gatekeeper of the platform's integrity. A seeker or guardian who gets confused, feels unsafe, or finds the process overly complex will delete the app. Onboarding must balance strict security and Islamic verification with an intuitive, encouraging, and respectful user experience. Maximum 5 minutes to set up.

Screen 1 — Welcome Screen

| Element | Specification |
| --- | --- |
| Visual | Nupe Halal Connect logo centered. Warm, dignified Islamic geometric patterns. Soft emerald green background. |
| Headline | Welcome to Nupe Halal Connect |
| Subtext | A dignified, Qur'an & Sunnah guided platform to find your spouse. (Arabic: 'And We created you in pairs') |
| Primary CTA | Begin Your Journey |
| Guidance text | System note: 'Start with a clean, respectful animation. Explanatory voice lines available for Wali path.' |
| Design rule | Modest, clean layout. No dating app cliches (like swiping cards). Feels like a serious, respected matrimonial platform. |

Screen 2 — Who Is Here?

| Element | Specification |
| --- | --- |
| Question | What is your role on the platform? |
| Options | Three large, icon-based buttons: I am a Seeker (Groom/Bride) / I am a Wali (Guardian) / I am an Imam (Counselor) |
| Guidance text | Select the role that represents your purpose today. Seekers will create marriage profiles; Walis and Imams will verify and guide. |
| Design rule | Large, respectful icons with clear explanatory text. No cartoonish graphics. |
| Logic | Groom/Bride -> Seeker Path. Wali -> Guardian Path. Imam -> Counselor Path. |

Seeker Registration Path — Screens 3 to 7

Screen 3 — First Name & Profile Type

| Element | Specification |
| --- | --- |
| Prompt | What is your name? |
| Input | Single text field. Informational label explaining that full names are kept private until matching. |
| Guidance text | Your privacy is protected. Grooms see only your first name or initials initially. |
| Validation | Valid text input. |
| Skip option | None. Name is required. |

Screen 4 — Age Group

| Element | Specification |
| --- | --- |
| Prompt | How old are you? |
| Options | Ages 18 to 25 (Young Adult) / Ages 26 to 35 (Adult) / Ages 36+ (Mature) |
| Guidance text | Helps tailor the matching pool and suggestions. |
| Logic | Shapes the default age search ranges and dashboard density. |

Screen 5 — State and LGA of Origin

| Element | Specification |
| --- | --- |
| First question | What is your primary language? |
| Options for primary | Nupe / Hausa / English / Yoruba |
| Second question | What is your secondary language? |
| Options for secondary | Nupe / Hausa / English / Arabic |
| Guidance text | Ensures clear communication and matching with local or diaspora partners. |
| Design note | Phase 1 fully supports Nupe and English. Others marked as coming soon. |

Screen 6 — Islamic Practice & Expectations

| Element | Specification |
| --- | --- |
| Prompt | What qualities do you value most in a spouse? |
| Options | Religious dedication / Modesty & character / Family orientation / Education & ambition / Financial responsibility / Good communication |
| Multi-select | Yes. Select up to 3. |
| Guidance text | These values are displayed on your profile to help compatible matches find you. |
| Tone rule | Positive, virtue-focused phrasing. Avoid negative traits. |
| Logic | Used by the matchmaking algorithm to prioritize compatible profiles. |

Screen 7 — Wali (Guardian) Details

| Element | Specification |
| --- | --- |
| Prompt | What timeline do you expect for marriage? |
| Options | Within 6 months / Within 1 year / 1 to 2 years / Flexible |
| Guidance text | Ensures matching with individuals who share similar timelines and level of readiness. |
| Design rule | This represents your immediate expectations. It is shown on your profile to help filter candidates. |
| After selection | Transition to Screen 8 (generating profile). |

Screen 8 — Ready Screen (Seeker Path)

| Element | Specification |
| --- | --- |
| Headline | Your profile is ready. |
| Visual | Warm gold Islamic crescent or shield icon. |
| Content | Start Browsing Profiles (primary button) and Verify Your Identity Now (recommended link - leads to verification page). |
| Guidance text | Your profile is set up. To interact with others, please verify your identity. |

Wali Registration Path — Screens 3 to 6

Screen 3 (Wali) — Ward's Profile Linking

| Element | Specification |
| --- | --- |
| Prompt | Add your Guardian (Wali) contact details |
| Options | Invite via Phone Number / Invite via WhatsApp / Add Later (Not recommended; limits interaction) |
| Guidance text | A Wali's involvement is key to a blessed, transparent Ta'aruf process. |
| Design rule | Provides quick templates to explain the platform to the Wali. |

Screen 4 (Wali) — Identity Verification

| Element | Specification |
| --- | --- |
| Prompt | Optional: Select your local Mosque or Imam reference |
| Options | Search Registered Mosques / Add Imam's Name & Contact / Skip for Now |
| Guidance text | Mosque verification adds an extra layer of trust and security to your profile. |
| Design rule | Simple search-and-select dropdown. |

Screen 5 (Wali) — Select Communication Preferences

| Element | Specification |
| --- | --- |
| Prompt | Verification Upload |
| Task 1 | Upload a clear photo of your Government ID (NIN, Driver's License, or Passport) |
| Task 2 | Take a live selfie for identity matching |
| Task 3 | Enter your phone number for SMS OTP verification |
| Scoring | Status marked as 'Pending Admin Review'. ID details kept encrypted. |
| Skip option | Available for browsing, but required before sending any Match/Introduction requests. |
| Failure handling | If ID check fails, admin sends a warm notification explaining the mismatch. |

Screen 6 (Wali) — Let's Begin

| Element | Specification |
| --- | --- |
| Visual | A pair of interlocking rings or stylized geometric hands. |
| Guidance text | Welcome to Nupe Halal Connect. May Allah bless your search and guide you to a righteous spouse. |
| CTA | Enter Dashboard |
| Transition | Smooth transition to the main dashboard. |

7. COMPLETE USER FLOWS

Flow 1 — Seeker Profile Browsing and Filtering

This is the flow a groom or bride goes through when discovering potential spouses. The system strictly restricts search queries based on religious compatibility and geographical location to ensure meaningful matches.

| Step | Screen | What Happens | Design Rule |
| --- | --- | --- | --- |
| 1 | Home Dashboard | Seeker logs in, views recommended compatible profiles based on filters (Age, LGA, Practice level). | No swiping; clean grid format showing first name, age, and LGA only. |
| 2 | Filter Settings | User refines search filters (e.g. State: Niger, LGA: Bida, Practice level: Practising). | Filters must be precise and respect privacy of location details. |
| 3 | Profile Detail View | User opens a profile, reviews interests, marriage expectations, and basic values. Photos are blurred by default. | Photos can only be requested with permission; text details prioritized. |
| 4 | Request Introduction | User taps 'Request Introduction' or 'Express Interest'. System prompts to confirm Wali inclusion. | Wali details must be active to proceed for Brides. Grooms must have verified profiles. |
| 5 | Wali Notification | Recipient's Wali is automatically notified via SMS/WhatsApp about the request details. | Walis receive a clean summary of the sender's verified profile. |
| 6 | Acceptance Flow | Recipient and Wali both review and approve the request to start a matched chat. | Both seeker and wali must agree to unlock the communication portal. |
| 7 | Group Chat Creation | A structured group chat is created with Groom, Bride, Wali, and optional Imam. | No private 1-on-1 chats. Modesty is maintained by system constraints. |
| 8 | Structured Dialogue | Match participants exchange questions using pre-selected respect-based templates. | Pre-selected templates help guide the initial conversation and reduce awkwardness. |
| 9 | Supervised Meeting | If compatible, families arrange a physical chaperoned meeting (at home or mosque). | Meetings are logged in the app for safety and tracking progress. |
| 10 | Engagement & Nikah | If both parties agree, they proceed to formal engagement and Nikah, and mark profile as matched. | Success is celebrated; profile is archived to prevent further matching requests. |

Flow 2 — Sending and Accepting Interest Requests

| Step | Screen | What Happens |
| --- | --- | --- |
| 1 | Parent Dashboard | Wali opens the app or receives a WhatsApp link. Sees matched candidates for his daughter/ward. |
| 2 | Active Chat Monitor | Wali taps an active group chat. Reviews the complete history of messages exchanged. |
| 3 | Candidate Review | Wali reads the verified profile of the Groom, including mosque reference and background checks. |
| 4 | Provide Guidance | Wali inserts advice or comments directly in the group chat, guiding the discussions. |
| 5 | Approve Meeting | Wali clicks 'Approve Meeting' to authorize the Groom's family to contact them for physical meetings. |

Flow 3 — Wali-Supervised Group Chat Setup

| Step | Screen | What Happens |
| --- | --- | --- |
| 1 | Imam Dashboard | Registered Imam logs in. Sees pending verification requests from local congregation members. |
| 2 | Profile Inspection | Imam reviews the member's profile details and references (mosque affiliation, character check). |
| 3 | Mosque Verification | Imam verifies the member's details. Member gets a 'Mosque Verified' badge on their profile. |
| 4 | Premarital Counseling | Imam schedules virtual or physical premarital counseling sessions for matches. |
| 5 | Mediation request | If a dispute or issue arises during matching, users can request the Imam to mediate. |

Flow 4 — Imam Pre-marital Counseling Request

| Step | Screen | What Happens |
| --- | --- | --- |
| 1 | Profile Details | Groom finds a compatible profile and taps 'Express Interest'. |
| 2 | Wali Verification | System checks if the Bride has a verified Wali. If not, she is prompted to add one before accepting. |
| 3 | Interest Notification | Bride and Wali receive notifications: '[Groom Name] has expressed interest in Aisha.' |
| 4 | Wali Approval | Wali reviews Groom's profile, clicks 'Approve Dialogue'. Bride also approves. |
| 5 | Matched Chat | Matched chat is unlocked, and the group conversation begins with the Wali present. |

Flow 5 — Arranging Supervised Meetings

| Step | Screen | What Happens |
| --- | --- | --- |
| 1 | Matched Group Chat | Groom and Bride agree they are compatible and want to meet physically. |
| 2 | Schedule Meeting | Groom taps 'Request Meeting', selects proposed dates and public locations (mosque or bride's family home). |
| 3 | Wali Review | Wali receives the proposal, accepts or suggests alternative dates/locations. |
| 4 | Meeting Logged | Meeting is confirmed. System logs the safety tips and Islamic adab guidelines for chaperoned meetings. |
| 5 | Post-Meeting Feedback | After meeting, both parties log their feedback: 'Proceeding to Nikah' or 'Respectfully parting.' |
| 6 | Archive Profile | If proceeding to Nikah, profiles are marked as matched and archived from search listings. |

8. SCREEN SPECIFICATIONS

Home Dashboard Screen

| Element | Detail |
| --- | --- |
| Header | Greeting: 'Assalamu Alaikum, [Name]!' Active match count. Quick filters tab. |
| Primary Card | Daily Recommended Match — large, detailed card showing values, education, and LGA of origin. |
| Secondary Tiles | Browse Matches and Active Chat Groups — equal sized tiles below the primary card. |
| Progress Shelf | Matched status tracker (e.g. Profile Setup -> Verified -> Matched -> Engaged). |
| Bottom Navigation | Home / Explore / Messages / Imam Counseling / Settings — 5 icons, always visible. |
| Groom/Bride version | Personalized recommendations, filter preferences, active chats with Walis. |
| Wali version | Simplified dashboard showing matched candidates for wards, chat logs, and meeting approval alerts. |

Seeker Profile Details Screen

| Element | Detail |
| --- | --- |
| Top Bar | Profile First Name only. Verification badges (Identity, Mosque). No photo shown initially. |
| Centre - Details | Detailed cards showing: Tribe (Nupe), State & LGA, Education, Occupation, Marital Status. |
| Centre - Values | Islamic Practice level (Practising, Moderately Practising), Madhhab, Languages spoken. |
| Interaction zone | Expectations description. Request Photo (requires consent). Request Introduction (notifies Wali). |
| Wali Details | Wali Name and status (Verified / Unverified). |
| Report / Block | Red warning link at the bottom of the profile to report inappropriate profiles. |
| Back button | Small, top left. Always present. Seeker can return to dashboard easily. |
| Back button | Small, top left. Always present. Child can leave at any time without penalty. |

Supervised Group Chat Screen

| Element | Detail |
| --- | --- |
| Visual | Structured chat screen. Header displays first names of Groom, Bride, and Wali. Green border. |
| Headline | Wali-Supervised Dialogue: [Bride Name] + [Groom Name] (Wali: [Wali Name] present) |
| Message List | Messages from Groom (blue bubble), Bride (green bubble), and Wali (gold bubble). Complete visibility. |
| Template Prompts | A bar of pre-selected discussion topics: 'Marriage expectations', 'Family roles', 'Financial planning'. |
| Modesty Warning | A permanent banner at the top: 'Respectful language is required. AI is moderating this discussion.' |
| Options | Request Counselor Mediation / Schedule Meeting / End Dialogue (Archives chat). |

Counseling Mediation Screen

| Element | Detail |
| --- | --- |
| What is shown | Registered Imams in your area. Scheduled premarital counseling sessions. Mediation status tracker. |
| What is NOT shown | Private reviews, scores, or public feedback ratings. All ratings/reviews are kept strictly private to admins. |
| Visual style | Serene, clean palette — feels like a digital masjid/counseling center, not a commercial app. |
| Imam Profile Card | Imam's Name, Mosque, Qualifications, and availability scheduler link. |

Verification and Settings Screen

| Element | Detail |
| --- | --- |
| Structure | Three tabs: Profile Settings / Wali Invitation / Verification Status |
| Profile Settings | Edit LGA, educational level, occupation, and marriage expectations. Update profile photo (blurred by default). |
| Wali Invitation | Update Wali contact details, resend invitation links, and track Wali account linkage status. |
| Verification Status | Upload ID documents and selfie, verify mosque reference details, check verification status. |
| Observation Tool | Observed behavior reporting to admins to flag suspicious users or potential scammers. |
| Support Link | Quick link to help center: 'Contact admin support or mosque verifiers in your LGA.' |

9. DESIGN SYSTEM

Brand Identity

| Element | Specification |
| --- | --- |
| App Name | Nupe Halal Connect |
| Tagline | Modesty, Transparency, and Family Involvement in the Pursuit of Marriage. |
| Mascot / Icon | Dignified Islamic Geometric Crescent and Shield icon — represents protection, honor, and marriage. |
| Brand Voice | Dignified, respectful, warm, and trustworthy. Speaks with high moral standards (adab) and respect. |
| Primary Colour | Nupe Green — #1E5631. Represents growth, life, and Islamic identity. Trusted background color. |
| Accent Colour | Marriage Gold — #D4AF37. Used for call-to-actions, verification badges, and primary buttons. |
| Highlight Colour | Sand Gold — #C59B27. Used for Wali-supervised indicators and status highlights. |
| Background | Soft Cream — #FDFBF7. Warm, clean backdrop that reduces visual strain and feels premium. |
| Error / Alert Colour | Charcoal Grey — #1E1E1E. Soft warning indicators, no harsh red to maintain dignity. |

Typography

| Use | Typeface | Size |
| --- | --- | --- |
| Main Title & Headers | Outfit ExtraBold — modern, premium geometric typeface | 22 to 28px depending on screen |
| Body text and details | Inter Regular — highly legible, clean sans-serif font | 18px minimum — never below 14px anywhere |
| Arabic text display | Amiri Regular — beautiful, classic Arabic font for Quranic quotes | Same sizes as above |
| Letter display in UI | Outfit Medium, single character or icon placeholder dominant | 80px |
| Labels and status badges | Inter SemiBold | 12px |
| Wali / Imam Portal text | Inter Regular | 16px — adult reading context |

Modesty and Accessibility Rules — Non-Negotiable

Minimum touch target size: 56px for younger users, 64px for older guardians

Wali inclusion: No 1-on-1 private messaging features exist; all chat rooms are group-based

Color contrast: WCAG AA minimum throughout to assist older family members

No swiping gestures: Profiles are displayed as detailed cards with respectful request options

Verified badges: Clear visual distinction between verified and unverified profiles

No private photos: Photos are optional, blurred by default, and unlocked only with consent

Device optimization: Tested for readability at 50% brightness on low-end screens

10. AI INTEGRATION PLAN

THE AI DESIGN PRINCIPLE Every AI feature in Nupe Halal Connect is tested against one principle: does this enhance user modesty (haya) and safety, or compromise it? AI that encourages unmonitored communication or superficial matchmaking is rejected. AI must serve as a respectful digital chaperone.

Phase 1 AI — Built Into MVP

| Feature | Technology | What It Does | Build Difficulty |
| --- | --- | --- | --- |
| AI Chat Moderation (Content filter) | RegEx + Lightweight NLP (on-device/server-side) | Checks group messages for flirting, inappropriate language, and early contact details. Flags to Wali. | Medium — requires keyword and NLP training. Build in Week 6. |
| Verification matching | Face recognition models (Firebase ML Kit) | Matches the live onboarding selfie with the uploaded government ID card photo to verify identity. | Medium — use pre-built cloud ML services. Integrated in Week 8. |
| Mosque matching recommendation | Collaborative filtering / simple database rules | Prioritizes showing profiles associated with the same LGA or registered mosque to enhance local trust. | Low — database query mapping. Build in Week 10. |

Phase 2 AI — After MVP Validation

| Feature | Technology | What It Does |
| --- | --- | --- |
| AI Compatibility Matching | LLM-based embedding matching (Anthropic Claude API) | Analyzes compatibility questionnaires and profile expectations to suggest deeply aligned candidates. |
| Dynamic Conversation Prompts | LLM prompt generation (Anthropic Claude API) | Generates context-aware, respectful dialogue prompts when matches stall, helping families break the ice. |
| Behavior anomaly flagging | Unsupervised anomaly detection (scikit-learn) | Monitors user behavior (e.g. rapid match-blocking patterns) and flags potential scammers/bots to admins. |
| Profile writing assistant | LLM text generation (Anthropic Claude API) | Gently helps seekers write clear, respectful, and detailed marriage expectations without revealing PII. |

Phase 3 AI — Long-term Features

| Feature | Technology | What It Does |
| --- | --- | --- |
| Premarital counselor helper | LLM-assisted counseling templates (Claude API) | Assists Imams by summarizing matchmaking discussions and suggesting customized counseling topics for couples. |
| Mosque community dashboard | Aggregated analytics & pattern mapping | Identifies demographics and trends (e.g. average marriage timelines in Bida LGA) to help Imams plan events. |
| Voice introduction moderation | Whisper models fine-tuned on African speech + text NLP | Listens to and transcribes voice introductions to filter inappropriate language before profiles go public. |

11. TECHNOLOGY STACK

Frontend — Mobile App (Primary)

| Layer | Technology | Rationale |
| --- | --- | --- |
| Framework | Flutter (Dart) | Cross-platform Android and iOS from a single codebase. Native-like performance and customizable UI widgets. |
| Language | Dart | Provides compile-time type safety for matchmaking logic, verification uploads, and chat states. |
| Offline Storage | Hive / SQLite via drift | High-performance on-device storage for chat logs, profile metadata, and offline status caching. |
| Media Playback | just_audio | Handles audio playback for optional voice introductions in Phase 3. |
| Voice Recording | record | Allows seekers to record voice introductions securely on-device. |
| Animations | Flutter Animate / Lottie | Supports clean, modest animations for dashboard transitions, verification status, and celebratory matches. |
| State Management | Riverpod | Robust and testable state management for complex match states, chats, and onboarding paths. |
| Web Fallback | Flutter Web | Enables access for elder guardians who prefer using browsers on desktop devices. |

Backend API

| Layer | Technology | Rationale |
| --- | --- | --- |
| Database | PostgreSQL (Supabase or AWS RDS) | Relational database to handle complex relationships between seekers, Walis, Imams, and chat groups safely. |
| ORM | Prisma / Django ORM | Ensures type safety and data integrity for matches, user authentication, and chat history. |
| Auth | Firebase Authentication | Provides secure phone verification (SMS OTP), which is critical for Wali and seeker identity safety. |
| Real-time | WebSockets / Supabase Realtime | Powers instant messaging updates in the supervised group chat rooms. |
| Background Jobs | BullMQ (Node) or Celery (Django) + Redis | Handles notifications, SMS delivery, and AI content moderation scans in the background. |
| API Framework | Next.js API Routes or Django REST Framework | Provides clean RESTful or GraphQL endpoints for the Flutter mobile application. |
| SMS / Notification | Twilio / Termii + Firebase Cloud Messaging | Delivers SMS alerts to Walis and push notifications for matchmaking events. |
| Storage | Cloudinary or AWS S3 | Secures ID uploads and profile photos with restricted, signed-URL access to protect privacy. |
| Hosting | Vercel / AWS Elastic Beanstalk | Ensures scalable, reliable hosting for the API endpoints and the Admin dashboard web application. |

Admin Panel & Infrastructure

| Component | Technology | Notes |
| --- | --- | --- |
| Chat moderation filter | Python (FastAPI) + spaCy / HuggingFace Transformers | Server-side microservice to scan messages in real time for adab violations. Integrated via API. |
| LLM Services (Phase 2+) | Anthropic Claude API (claude-3-sonnet) | Powers compatibility recommendations, conversation prompts, and profile writing assistants. |
| Identity matching model | Firebase ML Kit / AWS Rekognition | Handles ID document parsing and selfie similarity checking automatically. |
| Speech-to-Text (Phase 3) | OpenAI Whisper API / Quantized Whisper on server | Transcribes and moderates voice introductions before they are published. |

12. CONTENT ARCHITECTURE

Wali-Supervised Chat Flow Structure

| Part | Duration | What Happens |
| --- | --- | --- |
| Introduction | First 3 days | Groom, Bride, and Wali introduce themselves. System prompts with basic icebreakers about family backgrounds. |
| Deen & Values Check | Next 4-7 days | Discussion focuses on religious practice, expectations, education, and spouse rights. Pre-selected prompts available. |
| Wali Supervision Check | Ongoing | Wali reads discussions. Must click 'Approve Progress' before meeting request option is unlocked. |
| Mosque verification check | At Match state | Imam reviews profile references and adds a verified mosque tick to the chat status header. |
| Counseling Session | Optional | If requested, Imam schedules a virtual counseling session to discuss compatibility questions. |
| Meeting Proposal | User-initiated | Groom proposes physical supervised meeting. Wali approves date and public location. |
| Engagement / Nikah | Final step | Families finalize negotiations, proceed to Nikah. Matched profiles are archived from search lists. |

Matrimonial Questions Sequence (Ta'aruf Guide)

The discussion templates are designed to ensure respect, focus, and Islamic etiquette during match discussions. Grooms and brides are prompted with questions about religious expectations, family roles, and marital rights.

| Discussion Set | Topics | Approach |
| --- | --- | --- |
| Set 1: Foundations | Deen, daily prayers, Islamic education, goals | Focuses on core religious values. Builds the foundation of spiritual compatibility before emotional attachment. |
| Set 2: Family Roles | Wali involvement, rights of husband/wife, financial expectations | Addresses practical expectations, household roles, and family integration early in the courtship. |
| Set 3: Location & Career | Residence after marriage, education, employment boundaries | Aligns couples on geographical preferences and career expectations post-marriage. |
| Set 4: Marriage Timeline | Engagement duration, wedding plans, Nikah requirements | Discusses logistics, budget-friendly wedding expectations, and alignment with Sunnah traditions. |

Marriage Resource Library — Phase 1 Requirements

| Requirement | Detail |
| --- | --- |
| Minimum content for pilot | 6 articles & 4 video lectures on Islamic marriage principles. |
| Topic categories | Spouse selection in Islam, rights/duties, Nikah process, communication adab, dispute resolution. |
| Cultural grounding | Content tailored to the Nupe Muslim context, referencing traditional wedding values compatible with Sunnah. |
| Expert contributors | Reviewed and approved by certified Islamic scholars and family counselors in Niger/Kwara states. |
| Language versions | Articles available in English and Nupe. Audio summaries available in Nupe. |
| Accessibility | All articles include text-to-speech option to assist older parents/guardians who cannot read well. |
| Ethical guidelines | Focuses on building healthy, modest relationships. Absolutely no content encouraging dating or physical contact prior to Nikah. |

13. DATA MODEL

| Entity | Key Fields | Relationships & Notes |
| --- | --- | --- |
| User | id, email, phone, role (seeker / wali / imam / admin), verification_status, created_at | Base auth table. Tracks user access level and OTP verification details. |
| SeekerProfile | id, user_id, first_name, age, tribe (Nupe), state, lga, education, occupation, practice_level, expectations, wali_id, created_at | Detailed matrimonial profile. Linked to User (seeker) and User (wali). Photos are optional and encrypted. |
| InterestRequest | id, sender_id, recipient_id, status (pending / wali_approved / accepted / rejected), created_at | Matrimonial match request. Requires Wali approval or notification. One-to-many relationship with SeekerProfile. |
| ChatGroup | id, groom_id, bride_id, wali_id, imam_id (optional), status (active / archived), created_at | Supervised chat room. Ensures Groom, Bride, and Wali are in the same room. No private chat rooms exist. |
| Message | id, group_id, sender_id, text, type (text / template / file), flag_status (clean / flagged), created_at | Chat message record. Checked by server-side content filter before delivery. Linked to ChatGroup. |
| CounselingSession | id, group_id, imam_id, status (scheduled / completed / cancelled), scheduled_at, feedback_notes | Premarital counseling session. Scheduled by Imam. Notes are kept strictly private to the counselor. |
| VerificationRecord | id, user_id, id_type, id_number_hash, id_image_url, selfie_url, status, verified_at, verifier_id | Identity checks. Governed by encryption policies. Images deleted after verification. |
| ResourceContent | id, title, category, content_text, video_url, language, approved_by, created_at | Articles and videos on Islamic family life. Viewable by all users. |

14. REVENUE MODEL

| Stream | Model | Pricing | Phase |
| --- | --- | --- | --- |
| Freemium | Free tier: Create profile, set filters, browse verified seekers, and send 2 match requests per week. | Free forever | Phase 1 launch |
| Premium Verification | One-time fee to unlock advanced identity verification and mosque background checks, receiving a verification badge. | N1,000 / $2 one-time | Phase 1 pilot |
| Premarital Counseling | Paid premarital counseling and mediation sessions booked with verified local Imams and scholars. | N3,000 / $5 per session (70% to Imam, 30% platform fee) | Phase 2 |
| Matrimonial Events | Paid tickets for physical chaperoned matching events held at mosque halls or local community centers. | N2,000 / $3 per ticket | Phase 2 |
| Wedding Marketplace | Commission fee charged to wedding service vendors (caterers, venues, photography) booked through the app. | 5% to 10% commission on bookings | Phase 3 |
| Diaspora Premium | Subscription for Nupe Muslims living in the UK, USA, or Saudi Arabia seeking spouses back home in Nigeria. | $9.99 per month | Phase 2 |

15. SPRINT-BY-SPRINT BUILD PLAN

| Week | Focus | Deliverables | Owner |
| --- | --- | --- | --- |
| 1-2 | Setup & Schema | Flutter project initialization, Supabase database schema deployed, Auth rules configured, Figma UI designs approved. | Co-founder (tech) + Founder (design) |
| 3-4 | UI Design System | High-fidelity mockups for Onboarding, Role selection, Profile setup, Wali invite, and Supervised Group Chat UI. | Designer |
| 5-6 | Chat & Moderation MVP | WebSocket chat service set up. Server-side chat moderation microservice parsing text for adab violations. | Backend Engineer / Co-founder |
| 7-8 | Onboarding & Wali link | Seeker registration flow working, SMS/WhatsApp invitation API active. Wali link validation completed. | Frontend Engineer |
| 9-10 | Match & Search Filters | Profile exploration dashboard, location LGA filters, practice level filters, interest request workflow active. | Frontend + Backend |
| 11-12 | Counseling & Resources | Premarital counseling request flow, Imam dashboard, static articles library, video playback integrated. | Frontend Engineer |
| 13 | Security & Encryption | Government ID encryption, Selfie match verification model integrated. Privacy constraints activated. | Security Engineer + ML |
| 14 | Integration & Polish | Full app flows integrated, push notifications (FCM) live, state management (Riverpod) audited, bugs resolved. | All |
| 15 | QA on Real Devices | End-to-end testing on Android (Tecno, Infinix, Samsung) and iOS. Security testing on ID uploads. | QA + All |
| 16 | Pilot Mosque Launch | Launch in 3 partner mosques in Minna/Bida. 100 users onboarded, chaperoned chats monitored, feedback documented. | Founder + Imams |

Key Milestones

| Milestone | Target Date | Success Criteria |
| --- | --- | --- |
| Chat Moderation Gate | End of Week 6 | Real-time content moderation flags inappropriate words and phone numbers under 2 seconds in test chat rooms. |
| Wali invitation flow | End of Week 8 | Seekers successfully invite Walis who log in and link profiles in under 3 minutes via WhatsApp links. |
| MVP Feature Complete | End of Week 14 | All Phase 1 Must Have features working smoothly on both Android and iOS devices in local test environments. |
| Security Audit Passed | End of Week 15 | Selfie verification matches face with ID card with 85%+ accuracy. No database breaches in penetration tests. |
| Pilot Launch | Week 16 | First chaperoned chat group created with Groom, Bride, and Wali active in pilot mosques. |
| First Active Match | Week 18 | First couple logs physical chaperoned meeting request approved by Wali through the app. |
| Phase 2 Decision | Month 6 | Guardian verification rate above 70% and zero instances of unmoderated harassment in active chats: proceed to Phase 2. |

16. OBJECTIVES AND KEY RESULTS

| Period | Objective | Key Results |
| --- | --- | --- |
| Months 1-4 | Build and validate the halal matchmaking flow | KR1: Chat moderation accuracy reaches 90%+ in pilots KR2: 100 active seekers onboarded in pilot mosques KR3: 80%+ of pilot Brides successfully link a Wali KR4: Zero reported cases of harassment or off-platform dating bypass KR5: Active chaperoned chats average 3 message exchanges per day |
| Months 4-8 | Expand user base and build community trust | KR1: 1,500 active verified profiles (Grooms & Brides) KR2: 30 registered Imams verifying congregation members KR3: 150 matched chat groups supervised by Walis KR4: First virtual premarital counseling session conducted by an Imam KR5: 50% of matches proceed to schedule physical meeting requests |
| Months 8-12 | Monetize and expand nationally | KR1: 10,000 active seekers globally KR2: 1,000 premium verified profiles paid KR3: 200 virtual counseling sessions paid KR4: Sponsored matrimonial event ticket sales exceed 500 KR5: Launch in Kwara and Kogi states with 5 partner mosques each |

17. HOW WE MEASURE SUCCESS

NORTH STAR METRIC North Star Metric: Wali Verification & Engagement Rate — the percentage of active matching discussions that are supervised by a linked, verified Wali. This metric directly reflects the platform's commitment to modesty, safety, and sharia compliance, ensuring it remains a true Ta'aruf platform rather than a dating app.

| Metric | What It Tells You | Target — End of Month 4 Pilot |
| --- | --- | --- |
| Onboarding completion rate | Whether registration, Wali invitation, and ID upload are too complex for users. | Above 75% |
| Wali linkage rate | Percentage of Brides who successfully link a Wali profile during onboarding. | Above 85% |
| Identity verification rate | Percentage of seekers who complete government ID upload and selfie checks. | Above 90% |
| Chaperoned chat activity | Daily average of messages exchanged within supervised group chat rooms. | Above 5 messages/day |
| AI moderation flags | Number of messages flagged for adab violation, contact details exchange, or private meeting attempts. | Below 5% of total messages |
| Imam counseling booking rate | Percentage of matched couples who request premarital counseling from registered Imams. | Above 30% |
| Profile report rate | Percentage of profiles reported for insincerity, dating behavior, or harassment. | Below 2% of active profiles |
| Successful marriages (Nikah) | Number of matches that result in weddings (reported through the app archive feature). | At least 5 successful Nikahs in pilot |

18. ETHICAL DESIGN PRINCIPLES

WHY THESE PRINCIPLES ARE NON-NEGOTIABLE These are not optional guidelines. They represent the sharia-compliant foundation of the entire service. Grooms, brides, and their families trust Nupe Halal Connect because it guards their honor, prevents unlawful segregation (khalwah) in communication, and honors traditional parental oversight. Bypassing these rules destroys the platform's religious legitimacy.

| Principle | What It Means in Practice |
| --- | --- |
| Haya (Modesty) first | No private 1-on-1 chatting features exist. All matching dialogue is conducted in group chats visible to the Wali. Photos are blurred by default. |
| Wali-approved courtship | Walis are notified of all interest requests and must approve matchmaking progress, ensuring no secret relationships. |
| Mosque & Imam Vetting | Local Imams verify candidate identities and character references, adding a community trust layer to the digital space. |
| Adab (Etiquette) in speech | AI moderation blocks flirtatious speech, numbers exchange, or meeting requests that bypass the Wali's visibility. |
| Accountability and safety | Zero tolerance for dating behavior. Insincere users are permanently blocked; reports are reviewed manually by admins. |
| Sunnah-aligned matches | Expectations, values, and religious practice level are prioritized over physical appearance during initial profile discovery. |

19. COMPETITIVE POSITIONING

| Competitor | What They Do | Nupe Halal Connect's Specific Advantage |
| --- | --- | --- |
| Muzz (formerly Muzmatch) | Global Muslim matrimonial app. Swiping interface. Offers chaperoned options, but allows private 1-on-1 chatting. | Allows private chat by default. Photo-centric. Nupe Halal Connect forbids private chatting entirely, blurs photos, and integrates Wali directly from day one. NHC focuses on Nupe-specific local government filters for Nigeria. |
| Salams (formerly Mindful) | Global Muslim matching app. Similar to Tinder, swipe-based, photo-centric, lacks parental/mosque oversight. | Swipe-based structure promotes superficial matching. NHC uses detailed, value-first lists, automatic Wali inclusion, and Imam mediation. |
| Traditional matchmakers | Local aunts/elders matching individuals within the community. High trust, but very limited reach. | Very small network. NHC provides technology to scale the traditional matching process while preserving its security and values. |
| General dating apps | Tinder, Badoo. Swipe-based, secular, no boundaries, high risk of harassment. | Completely inappropriate. Violates Islamic principles and lacks any family oversight or verification. |
| Mosque marriage registers | Physical notebooks kept by local imams with details of marriage seekers. | Offline, difficult to access, and slow. NHC digitizes these registers, connecting local mosques into a unified, secure database. |

20. RISKS AND MITIGATIONS

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Seekers bypassing Wali by exchanging contact details in chat | High | AI chat moderation flags and blocks message delivery if numbers, social handles, or 'meet me' triggers are detected before Wali unlocks meeting scheduler. |
| Walis refuse to download or use the mobile app | High | Walis do not need to download the app; they can receive match summaries and approve/monitor chats via secure web links on WhatsApp/SMS. |
| Fake profiles or identity theft bypassing verifications | Medium | ID card OCR verification matches details against selfie. Imam character verification adds a second layer of community confirmation. |
| Stigma of online matching in conservative communities | Medium | Framed strictly as digital Ta'aruf supported by local mosques. Partnerships with respected local Imams remove social stigma. |
| Diaspora users misrepresenting marital or legal status in Nigeria | Medium | Diaspora profiles require background references, verified mosque details in their current country, and high ID verification tier. |
| Inappropriate conversation or harassment in chat | Low | AI chat moderation scans all messages. Instant reporting blocks user access and notifies admin and Wali immediately. |
| Low internet connectivity in rural LGAs in Niger/Kwara states | High | Flutter client optimized for offline chat caching and SMS notification backup when data networks are unavailable. |

21. DECISIONS STILL TO BE MADE

| Decision | Current Thinking | Owner | Deadline |
| --- | --- | --- | --- |
| Pilot mosque locations | Minna (Central Mosque) and Bida (Grand Mosque) to validate both urban and traditional Nupe settings. | Founder | Before Week 1 |
| Mosque verification criteria | Imam must visually verify the applicant or confirm character with a trusted mosque committee member. | Founder + Imams | Week 4 |
| Identity verification provider | Integrate with a local Nigerian KYC provider (e.g. Smile Identity / Identitypass) to check NIN/PVC records. | Technical Co-founder | Week 6 |
| Wali chat bypass prevention | Strict RegEx on chat inputs (numbers, email, social links, 'dating', 'private') plus automatic shadow-banning for violations. | Technical Co-founder | Week 8 |
| Mosque partner commission | Imams/mosques receive 70% of counseling fees and N500 per verified profile to incentivize active participation. | Founder | Week 10 |
| Legal entity name | Register under CAC as 'Nupe Halal Connect Matrimony Ltd'. | Founder | Month 4 |
| Wali SMS vs WhatsApp pricing | WhatsApp API is cheaper and more interactive than SMS; prioritize WhatsApp links for Wali supervision. | Founder | Week 12 |

22. CLOSING

Nupe Halal Connect exists because marriage is the foundation of the Muslim family, and in our modern, fast-paced world, finding a compatible spouse within the bounds of Islamic modesty has become increasingly difficult. Our platform bridges the gap between traditional family vetting and modern technology.

Global apps like Muzz and Salams exist, but they lack local tribe-specific focus, Wali integration, and direct mosque involvement. Nupe Halal Connect is built to restore the blessings of the traditional Ta'aruf process.

The plan is clear. The foundation is solid. The first move is establishing relationships with local Imams in Minna and Bida, and pilot-launching the mobile application to build our community trust network.

THE PROMISE Every seeker deserves a righteous partner. Nupe Halal Connect is how we find the way that works, guarding your modesty, respecting your family, and seeking the blessings of Allah from the first step to Nikah.

Nupe Halal Connect — Full Product Requirements Document v3.0 — Confidential — NDA Required